| 1. Incident Name LAFD AVL Installation | 2. Operational Period (Date/Time) Friday, June 28, 2013 | UNIT LOG ICS 214-CG |
| --- | --- | --- |
| 3. Unit Name/Designators AVL Install Teams | 4. Unit Leader (Name and ICS Position) K. Nida B/C and IC |
| 5. Personnel Assigned |
| NAME | ICS POSITION | HOME BASE |
| B/C Kevin Nida | IC | LAFD |
| Theodore Fukushima | Comms | ACS |
| Jonathan Zimmerman | Comms | ACS |
| John Minger | Comms | ACS |
| 6. Activity Log Page 1 of 1 Pages |
| TIME | MAJOR EVENTS |
| 0800 | Briefing, Technical and Planning meeting held at Piper Tech. |
| 1000 | Team 1 Fukushima and Minger to continue working in B1 on separate ICS-214. Team 2 Zimmerman departs for B14 reporting on this 214. |
| 1015 | No answer at 86s. Engineer Burns reports 97s in Qtrs. |
| 1045 | Arrive 97s |
|  | RA97 #11754 Remote Screen does not work and has not worked for some weeks and needs to be repaired. WAMI unable to find GPS port. Left original MDC in place. E97 – No GPS Antenna |
| 1115 | Capt. Roque reports 86s in Qtrs |
| 1145 | Arrived 86s |
|  | RA86 #11907 – WAMI installed successfully E86 #60651 – CF28 LT 0001-8092 removed, CF30 LT 0002 3198 installed successfully. Remote screen remains slightly out of calibration after multiple calibration attempts. Able to work. |
| 1300 | Finished for the day |
| 7. Prepared by: Date/Time: Jonathan Zimmerman ACS 14-137 Friday June 28 2013 1430 hrs |